Easy Trip — Cowork Handoff Document

Prepared: May 8, 2026  •  Project Owner: JustinC333  •  Status: API Setup Phase

# 1. Project Goal

Easy Trip is a full-stack travel planning web application that generates intelligent, personalized trip itineraries. The app allows users to input a destination, travel dates, and preferences, then automatically assembles a complete trip plan including:

- Driving routes and estimated travel times between stops (Google Maps)

- Live flight options and pricing (Flights Scraper Data via RapidAPI)

- Hotel availability and pricing (Booking.com via RapidAPI)

- Restaurant recommendations near each location (Google Places API)

- National Park details, hours, fees, and alerts (NPS.gov API)

The goal is a one-stop travel planning tool — users shouldn't need to hop between Google Flights, Booking.com, and Google Maps separately. Everything surfaces in one clean itinerary view.

# 2. Key Decisions Made

## Dropped Yelp, Using Google Places Instead

Yelp Fusion API was originally planned for restaurant data but was intentionally removed to reduce complexity. Google Places API covers restaurant search (ratings, hours, price range) adequately for the MVP and reuses the already-configured Google Maps key.

## Replaced Amadeus with Flights Scraper Data

Amadeus Self-Service API is being decommissioned on July 17, 2026 — new registrations are paused. The replacement chosen is Flights Scraper Data by Vibe pro on RapidAPI (9.8 rating, 1917ms response, 99% uptime). It scrapes Google Flights and provides accurate real-time pricing.

## RapidAPI as the Central Hub for 3rd-Party Travel Data

Rather than managing separate API providers for hotels and flights, both are accessed through RapidAPI. One RAPIDAPI_KEY covers all subscriptions. Current subscriptions:

- Flights Scraper Data — by Vibe pro

- Booking.com — by Tipsters CO (fastest response: 623ms)

## Google Maps Key Restricted

The Google Maps API key has been restricted to specific APIs (not open) and limited to localhost during development. Application restriction is currently set to 'Websites' with localhost URLs. Must add production domain before launch.

## Supabase for Backend/Database

The project uses Supabase (project name: Easy Trip, ID: xxdtczlngoqcjqpikakl, org: JustinC333's Org) for the database and backend. NOTE: Free tier projects pause after 7 days of inactivity — see Known Issues.

# 3. Current State

## API Key Setup — Status Summary

| API / Service | Status | Notes |
| --- | --- | --- |
| Google Maps API | ✅ Done | Key restricted to localhost:3000/*, localhost:5173/*. Places API enabled. |
| Flights Scraper Data | ✅ Done | Via RapidAPI (Vibe pro). Subscribed on free tier. |
| Booking.com Hotel API | ✅ Done | Via RapidAPI (Tipsters CO). Same RAPIDAPI_KEY. |
| NPS.gov API | ⏳ Pending | Not yet registered. Free — just needs email signup. |
| Yelp Fusion API | ⏪ Skipped | Intentionally dropped. Google Places handles restaurants. |
| Amadeus API | ❌ Replaced | Shutting down July 17, 2026. Replaced by Flights Scraper Data. |
| Supabase (Easy Trip) | ⚠️ Needs attention | Project paused due to 7-day inactivity. Must be unpaused at supabase.com. |

## What's Been Completed

- Google Cloud Console project created, Maps API enabled and key restricted

- Places API confirmed enabled under same Google key

- RapidAPI account created, two APIs subscribed (flights + hotels)

- Amadeus identified as deprecated, replacement selected and subscribed

- Yelp intentionally dropped from scope

- Supabase project 'Easy Trip' exists (needs to be unpaused)

## What's In Progress

- NPS.gov API key registration (not yet done — needs email signup at nps.gov/subjects/developer)

- RapidAPI key retrieval (key needs to be copied from RapidAPI dashboard → profile → Security)

- .env file population (keys collected but not yet assembled into a .env file)

## What's Not Started

- App code / frontend build

- Backend API route setup

- Supabase schema / tables

- Itinerary generation logic

- UI/UX design or component work

# 4. Technical Context

## Stack

- Frontend: Not yet determined (likely React or Next.js based on port conventions)

- Backend: Node.js (implied by .env usage and npm ecosystem)

- Database: Supabase (PostgreSQL)

- Hosting: Not yet decided

## Environment Variables (.env)

The .env file should be populated with the following keys. Do NOT commit this file to GitHub — add to .gitignore immediately.

GOOGLE_MAPS_API_KEY=<from Google Cloud Console → APIs & Services → Credentials>

RAPIDAPI_KEY=<from RapidAPI → Profile → Security → X-RapidAPI-Key>

NPS_API_KEY=<from email after registering at nps.gov/subjects/developer>

## RapidAPI Endpoint References

Both APIs below use the same RAPIDAPI_KEY header. Endpoints will be found in the RapidAPI dashboard under each subscribed API's 'Endpoints' tab.

- Flights: Flights Scraper Data by Vibe pro — search endpoint for Google Flights data

- Hotels: Booking.com by Tipsters CO — search endpoint for hotel listings, prices, photos

## Google Maps APIs Enabled

The following APIs are enabled and covered under GOOGLE_MAPS_API_KEY:

- Maps JavaScript API

- Directions API

- Distance Matrix API

- Geocoding API

- Places API

- Address Validation API, Air Quality API (can be removed if not needed)

## Supabase

- Project name: Easy Trip

- Project ID: xxdtczlngoqcjqpikakl

- Organization: JustinC333's Org

- Dashboard: supabase.com → log in → find Easy Trip project

- Status: PAUSED (must unpause before any DB work)

# 5. Known Issues / Blockers

## 🔴 Supabase Project is Paused

The Supabase Easy Trip project was flagged for inactivity (>7 days) and is scheduled to be auto-paused. It must be manually unpaused from the Supabase dashboard before any database work can proceed. It can be unpaused within 90 days of the pause date — after that, data can only be downloaded, not restored.

Fix: Log into supabase.com → find Easy Trip → click Restore/Unpause.

## 🟡 NPS.gov Key Not Yet Obtained

The NPS.gov registration has not been completed. This is a quick fix — go to nps.gov/subjects/developer, fill out name + email, and the key arrives by email. It's 100% free with no usage limits.

## 🟡 RapidAPI Key Not Yet in .env

The RAPIDAPI_KEY has not been copied into the .env file yet. It's available in the RapidAPI dashboard under Profile → Security → X-RapidAPI-Key.

## 🟡 Google Maps Key: Production Restriction Pending

The Google Maps API key is currently restricted to localhost URLs only. Before deploying to production, the key restriction must be updated to include the live domain (e.g., https://yourdomain.com/*).

## 🟡 32 APIs Selected on Google Key

The Google Maps API key has 32 APIs selected in its restrictions, many of which are unnecessary (e.g., Aerial View, Air Quality). Recommend trimming to only: Maps JavaScript API, Directions API, Distance Matrix API, Geocoding API, Places API.

# 6. Next Steps

Complete these in order immediately after opening in Cowork:

- Unpause Supabase — log into supabase.com, find Easy Trip, click Restore.

- Get NPS.gov API key — register at nps.gov/subjects/developer (email signup, instant key).

- Copy RapidAPI key — go to rapidapi.com → Profile → Security → copy X-RapidAPI-Key.

- Build .env file — assemble all keys (Google, RapidAPI, NPS) into a .env file, add .env to .gitignore.

- Scaffold the project — initialize the frontend (React/Next.js) and backend (Node.js/Express or Next.js API routes).

- Design Supabase schema — tables for users, trips, itinerary stops, saved results.

- Wire up first API call — start with Google Maps/Places as it's the most complete, then layer in flights and hotels.

End of Handoff Document